**Project Schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Phase** | **Tasks** | **Deliverables** | **Timeline** | **Deadline** |
| Initiation | Planning and requirements gathering | Completed project charter | Week 1 | November 7, 2024 |
| Design | UI/UX design, wireframing, and prototyping for user testing | Wireframes | Weeks 2 - 5 | December 5, 2024 |
| Development | Backend and frontend setup  Development of each core feature (e.g., Quran display, Bookmarking, Daily Azkar) | Quran text, Bookmarking, Azkar, Tasbih Counter functionality | Week 6 - 13 | January 30, 2025 |
| Testing | Quality Assurance, User Acceptance Testing (UAT) | Testing report | Weeks 14 - 17 | February 27, 2025 |
| Pre-Launch Preparation | Documentation and users guides preparation | Finalized documentation, marketing materials | Week 18 | March 6, 2025 |
| Launch | App submission to Google play and Apple App Store | Official app launch | Week 19 | March 13, 2025 |
| Post-Launch | Maintenance and ongoing support | Maintenance plan | Week 20 | March 20, 2025 |

**Key Milestones & Deliverables:**

1. Week 1 (Initiation): Complete Project Charter and Requirements Documentation
2. Week 5 (Design): Finish wireframes, UI/UX design, and prototype
3. Week 13 (Development): Complete all main features (Quranic text, Bookmarking, Azkar, and Tasbih counter)
4. Week 17 (Testing): Final testing report with all identified bugs resolved
5. Week 18 (Pre-Launch Preparation): Finalized documentation, user guides, and marketing materials
6. Week 19 (Launch): App submission and official launch
7. Week 20 (Post-launch Support): Transition to maintenance phase and ongoing support